MATCH IQ

A Sport-Agnostic AI Engine that Predicts, Strategizes, and Trains

Project Blueprint & Resource Guide  |  Prepared for: Arjun Shukla & Team

# 1. Project Overview

Match IQ is a sport-agnostic AI platform built around three connected capabilities: predicting match/game outcomes, strategizing by valuing individual in-game decisions (not just goals/points), and training reinforcement-learning agents that can act as tactical bots. The same underlying architecture is designed to serve two very different customers: sports clubs (analysis and coaching) and gaming companies (in-game AI opponents or training partners).

This document lays out the full system architecture, the complete resource stack (papers, datasets, libraries, and environments) needed to build it, and a phase-by-phase workplan for a multi-week, college-fest-style hackathon with a team of 2-4.

# 2. System Architecture

The platform is organized into a Data Layer, three parallel core modules, and a Deployment Layer. The critical design decision is that all three modules read and write a single, shared game-state representation — an action/event schema modeled on football's SPADL format — so that a second sport (e.g. basketball) can be plugged into the same architecture later without a redesign.

## 2.1 Data Layer

- Ingests raw event data, tracking data, and simulation-environment state.

- Normalizes everything into one shared schema: action type, location (x, y), timestamp, possession team, outcome.

- This shared schema is what lets Predict, Strategize, and Train all consume the same underlying representation of "what happened."

## 2.2 Predict Module

- Outputs: shot-level expected value (xG-style), and a live win-probability curve across a match.

- Approach: start with logistic regression on shot features (distance, angle, body part), then move to gradient boosting (XGBoost/CatBoost) once the baseline works.

## 2.3 Strategize Module

- Outputs: a value assigned to every on-the-ball action (not just shots) — e.g. "this pass increased scoring probability by 0.08."

- Approach: implement VAEP (Valuing Actions by Estimating Probabilities) using the open-source socceraction library, then extend toward generative suggestions (TacticAI-style: "here's a better option than what actually happened").

## 2.4 Train Module

- Outputs: a reinforcement-learning agent that has learned to play a scenario — the literal "training bot" / "game AI" deliverable.

- Approach: use Google Research Football as the RL environment, train with PPO (via Stable-Baselines3) starting on small Football Academy scenarios before attempting full games.

## 2.5 Deployment Layer

- Club/analyst mode: dashboard showing predictions + action-value rankings — the same category of product StatsBomb, Second Spectrum, and TacticAI sell to clubs today.

- Game-engine/bot mode: an API endpoint that serves the trained RL policy's action given a game state — usable by a game engine as an NPC opponent or practice partner.

# 3. Full Resource Library

## 3.1 Data Layer — Datasets

- StatsBomb Open Data — github.com/statsbomb/open-data — free event data covering hundreds of matches, including full World Cups; some matches include 360° freeze-frame tracking.

- Wyscout Match Event Dataset — event data for World Cup 2018, Euro 2016, and the 2017/18 top-5 European leagues, with an accompanying research paper documenting the schema.

- Metrica Sports Sample Data — real player x,y tracking data plus matching event data for 3 anonymized matches — the resource to use for anything spatial/positional.

- NBA SportVU Tracking Data (2015-16 season) — huggingface.co/datasets/dcayton/nba_tracking_data_15_16 — full-season raw player and ball tracking data merged with play-by-play; the last publicly released season of NBA tracking data.

- balldontlie API — free JSON NBA data (games, players, box scores) — good for fast prototyping before touching heavier tracking data.

- Parsing / tooling libraries — kloppy, statsbombpy, socceraction, mplsoccer (Python) — parse the above into clean, analysis-ready dataframes.

## 3.2 Predict Module — Papers & References

- "Building reproducible expected-goals models from public football event data" — (2025 preprint) — a full, reproducible xG pipeline built on StatsBomb data (La Liga 2015/16 + 2018 World Cup, 10,709 shots); a good template to study and extend.

## 3.3 Strategize Module — Papers & Tools

- VAEP — "Actions Speak Louder Than Goals: Valuing Player Actions in Soccer" — Decroos, Bransen, Van Haaren, Davis (KDD 2019); companion paper in IJCAI-20. Core idea: value every on-the-ball action by the change it causes in scoring/conceding probability over the next few actions, not just shots.

- socceraction library — github.com/ML-KULeuven/socceraction — pip-installable; converts event data (StatsBomb/Opta/Wyscout) into the unified SPADL format and implements both VAEP and Expected Threat (xT). Ships tutorial notebooks ("Friends of Tracking" series) that walk the full pipeline end to end.

- "Decomposing the Immeasurable Sport" — Cervone, Bornn, Goldsberry, D'Amour (MIT Sloan 2016) — the tracking-data / positional equivalent of VAEP (Expected Possession Value, EPV); the paper referenced in FC Barcelona's own published research.

- TacticAI — arxiv.org/abs/2310.10553 — DeepMind × Liverpool FC, published in Nature Communications (2024). A predictive + generative Graph Neural Network system for corner-kick tactics; the stretch target once VAEP is working — moves from "value what happened" to "suggest what should happen instead."

## 3.4 Train Module — Environments & Papers

- Google Research Football — arxiv.org/abs/1907.11180 — physics-based 3D RL environment (pip install gfootball); ships full-game benchmarks and "Football Academy" mini-scenarios; baseline results reported for IMPALA, PPO, and Ape-X DQN.

- DeepMind MuJoCo Multi-Agent Soccer — a 2v2 physics-based environment for studying emergent multi-agent coordination.

- MARLadona — (arXiv 2409.20326) — a recent open-source multi-agent RL soccer pipeline built on Isaac Gym; a good reference once the team outgrows Google Research Football's baseline agents.

- OpenAI Five / "Dota 2 with Large Scale Deep Reinforcement Learning" — (arXiv 1912.06680) — large-scale self-play case study; read for architectural ideas (not for direct reproduction at hackathon scale).

- AlphaStar — (Nature, 2019, Vinyals et al.) — multi-agent RL reaching Grandmaster level in StarCraft II; read for the "league training" / self-play concepts relevant to the gaming-company use case.

- "A Comprehensive Review of Multi-Agent Reinforcement Learning in Video Games" — (arXiv 2509.03682) — recent survey spanning foundational MARL through AlphaStar/OpenAI Five; use as the literature map before committing to a Train-module approach.

## 3.5 General Orientation

- "A Survey of Deep Learning in Sports Applications: Perception, Comprehension, and Decision" — (arXiv 2307.03353) — covers datasets and methods across football, basketball, and other sports, organized by task; useful as a map before picking what to build first.

# 4. Full Workplan

Assumes a multi-week, college-fest-style timeline with a team of 2-4 (mixed skill). Roles are suggested, not fixed — assign based on who's strongest where.

| Phase | Focus | What gets done |
| --- | --- | --- |
| Week 1 | Setup & Architecture | Everyone reads the survey papers relevant to their module. Team designs the shared game-state schema together before any code is written. Set up repo, environments, data access. |
| Weeks 2-3 | Independent Module MVPs | Predict: xG pipeline on StatsBomb data → win-probability curve. Strategize: get socceraction's VAEP tutorial running end to end, then re-run on a different competition. Train: install Google Research Football, get PPO training on one Academy scenario (start early — trains in background). Data: build the shared schema/ingestion adapter feeding Predict and Strategize. |
| Weeks 3-4 | Depth Pass | Predict: extend to a full match win-probability model incorporating game state over time. Strategize: build player-ranking views from VAEP output; begin reading TacticAI for a generative extension. Train: move to a harder scenario or the 5v5 benchmark; log training curves for the demo. Deployment: start the dashboard (Streamlit for speed, or React/FastAPI if the team has the bandwidth). |
| Weeks 4-5 | Integration + Second-Sport Proof | Map a slice of NBA SportVU tracking data into the shared schema and run it through the Predict module (or a simplified valuation) — this is the concrete proof that the architecture is genuinely multi-sport, not just a football project. |
| Weeks 5-6 | Deployment Framing | Build both API modes explicitly: club/analyst endpoint (predictions + action values) and game-engine/bot endpoint (serves the trained RL policy's action given a game state). |
| Final Week | Polish & Rehearsal | Record the trained agent's demo clip early (rendering takes longer than expected). Rehearse a narrative that ties all three modules back to one architecture diagram. Prepare a slide citing the real products this maps to (StatsBomb, TacticAI, OpenAI Five/AlphaStar) to show market awareness. |

# 5. PPT Presentation — Slide-by-Slide Ideas

Aim for 10-12 slides for a hackathon pitch. Judges remember the architecture diagram and the demo clip more than anything else — put disproportionate effort into those two.

## Slide 1 — Title

- Project name ("Match IQ" or your own name), one-line tagline: "An AI that predicts, strategizes, and trains — for clubs and game studios alike."

- Team names + college/fest branding.

## Slide 2 — The Problem

- Traditional sports stats (goals, assists, possession %) only capture the ball-carrier and ignore ~99% of a player's actions off the ball.

- Separately: game studios and pro clubs both need "smart" agents/analysis, but today these are built by completely different, disconnected industries.

- Hook line: "What if the same engine that helps a club analyse a match could also train the AI opponent in a game?"

## Slide 3 — The Idea in One Line

- One architecture, three capabilities: Predict outcomes, Strategize by valuing every decision, Train agents that can act.

- Show the 3-module diagram from Section 2 here — keep it visual, not text-heavy.

## Slide 4 — Architecture Diagram

- The full diagram: Data Layer → Predict / Strategize / Train → Deployment Layer (club mode + game-engine mode).

- This single slide should make a technical judge understand the whole system in 15 seconds — invest the most design time here.

## Slide 5 — Predict Module

- What it does: win-probability / expected-goals in real time.

- Show one real chart: an xG shot map or a win-probability curve over a real match from your own pipeline.

## Slide 6 — Strategize Module (your novelty slide)

- Explain VAEP in one sentence: every action gets a value based on how much it changed the odds of scoring/conceding — not just shots and assists.

- Show a concrete before/after example: a pass that traditional stats ignore but your model scores highly.

- This is the slide that differentiates you from a "we made an xG model" project — spend real time making it clear.

## Slide 7 — Train Module (the demo slide)

- Explain in one line: an RL agent learning football tactics from scratch through trial and error (Google Research Football environment).

- Embed the actual demo clip: random agent vs. trained agent, side by side or before/after.

- Show the training curve (reward over episodes) as proof it's genuinely learning, not scripted.

## Slide 8 — Proof It's Multi-Sport

- Show the same schema/pipeline applied to NBA tracking data — even a simple chart proves the architecture generalizes beyond football.

## Slide 9 — Real-World Applications

- Two columns: "For Clubs" (coaching analysis, opposition scouting, recruitment) vs. "For Game Studios" (NPC opponents, adaptive difficulty, player training partners).

- Name-drop the real products validating this space: StatsBomb, Second Spectrum, DeepMind's TacticAI (clubs); OpenAI Five, AlphaStar (games) — shows judges you know the landscape.

## Slide 10 — What We'd Build Next

- Generative tactic suggestions (TacticAI-style: "here's a better option than what happened").

- Full 11v11 self-play training instead of isolated scenarios.

- A live API partners could actually integrate.

## Slide 11 — Tech Stack Summary

- One clean slide listing: StatsBomb/Metrica/SportVU (data), socceraction/VAEP (strategize), Google Research Football + Stable-Baselines3 (train), your dashboard stack (deploy).

- Signals technical seriousness without needing to explain each in the talk.

## Slide 12 — Thank You / Questions

- Repeat the one-line pitch from Slide 1 so it's the last thing judges hear, not just the first.

## Presentation Delivery Notes

- Lead with the demo clip if you're allowed to present out of strict slide order — a trained agent visibly playing is more persuasive in the first 30 seconds than any architecture diagram.

- Have one team member per module ready to field deep questions on that module specifically — judges often probe the weakest-explained part.

- Rehearse the transition between "strategize" and "train" explicitly — it's the easiest part of the pitch to make sound like two unrelated projects glued together if you don't practice tying them back to the shared architecture.